## Slide 1
BARCLAYS | COLLEAGUE LISTENING | 2026
Manager-Led Survey
Migration to Viva Pulse
Barclays currently runs manager-led surveys through a custom-coded Qualtrics workflow. With the Qualtrics license ending December 2027, we are evaluating Microsoft Viva Pulse — the best-fit replacement within our existing Microsoft ecosystem — to replicate and improve this capability.
Presented to: HR Leadership & Culture Team
DECISION BY
June 2026
Sign-off to proceed
MIGRATION COMPLETE
Q4 2027
Before licence termination
RECOMMENDED PLATFORM
Viva Pulse
Best-fit in Microsoft ecosystem
WHY THIS DECISION NOW
1
Qualtrics licence ending
December 2027
2
Current solution is entirely
custom-coded — ~1 FTE per
template to build & maintain
3
Viva Pulse already included
in Barclays Microsoft licence
(bundled with Viva Glint)
4
Pulse is purpose-built for
manager-led surveys within
Microsoft Teams / M365
5
Decision needed by June 2026
to allow sufficient build &
rollout time before Q4 2027

## Slide 2
Current State — Qualtrics Manager-Led Survey
How the programme works today, what must be preserved, and the limitations driving migration
Owner: Culture Team
Managed by: Colleague Listening
Future: RTB Team (platform)
HOW IT WORKS TODAY
1
Manager Requests Survey
Manager submits a request form. System checks eligibility: must be a confirmed manager with 4 or more direct reports.
2
Template Duplicated (Custom Code)
Back-end code duplicates the existing Barclays-standard template and generates a unique survey link for that manager.
3
Manager Distributes Link
Manager sends the link to their team. No platform-level control over who receives it — entirely at manager discretion.
4
Responses Collected Anonymously
Survey is fully anonymous. Same user can respond multiple times after clearing cookies.
5
Threshold Met — PDF Report Generated
Once the minimum response threshold is met, a summary PDF report is auto-generated and provided to the manager.
MUST PRESERVE IN PULSE: Manager eligibility gate — system must verify 4+ direct reports before access is granted
PAIN POINTS DRIVING MIGRATION
COST
High Maintenance Overhead
Entirely code-based — each new template requires ~1 FTE for 3 months of build, test, and rollout. Zero self-service for the Culture Team.
RISK
Quota Race Condition
Simultaneous submissions at threshold boundary can cause miscounting — PDF report does not generate and requires manual intervention.
RISK
No Recipient Control
Manager distributes the link to anyone freely. No platform enforcement of who should or should not receive the survey.
RISK
Multiple Submissions Possible
Same respondent can submit multiple times by clearing browser cookies, undermining response integrity and threshold accuracy.
LIMIT
No Self-Service Template Creation
Any new survey topic requires developer involvement. Culture Team and Colleague Listening are entirely dependent on technical resource.

## Slide 3
Viva Pulse — Capability Assessment
Test results: what works, what is limited, and what is still awaiting Microsoft confirmation
Note: As of October 2025, Viva Pulse is bundled with Viva Glint at no additional cost — Barclays already has access as part of its existing Microsoft licence.
CONFIRMED IN TESTING
TEMPLATE
Barclays Templates + From Scratch
Custom templates (e.g. Speak Up, Team Effectiveness) can be created aligned to Barclays standards. Surveys can also be built from scratch or by duplicating an existing template.
DISTRIBUTE
Automated Distribution — No Manual Send
Pulse sends survey emails automatically on a scheduled date to targeted recipients. Open link option also available. Unlike Qualtrics, manager does not need to send manually.
REPORTING
Threshold-Gated Reports — Tested at 4
Reports are only accessible once the minimum response threshold is met. Successfully tested at 4 responses. Managers can view, share full reports, and collaborate with designated colleagues.
SERIES
Survey Series, Scheduling & Resend
Managers can schedule a series of surveys and resend to the same group after a defined period. Question-level tracking enables trend analysis over time.
ACCESS
One Response Per Participant
Each participant can only respond once — directly addresses the multiple-submission risk in Qualtrics. Note: classified as confidential, not fully anonymous (see open questions).
DELEGATE
Delegation Feature (Configurable)
Managers can delegate survey access to up to 5 colleagues. This feature can be turned on or off centrally — useful for team leads, but carries scope limitations (see gaps).
GAPS & OPEN QUESTIONS FOR MICROSOFT
GAP
Survey Creator Access Not Restricted to Managers
Any Pulse-enabled user can currently create a survey — not limited to managers. The manager eligibility check (4+ direct reports) cannot be enforced natively. Dependency: GTS / Microsoft to confirm solution.
GAP
Report Branding & Partial Sharing Not Available
Report colours and visual branding cannot be aligned to Barclays standards. Reports must be shared in full — no ability to share a specific section or question subset.
GAP
Delegate Access Scope Cannot Be Restricted
When delegation is active, the delegated colleague gains access to ALL the manager's surveys and reports — cannot be scoped to a single survey.
OPEN
Anonymity vs. Confidentiality — Awaiting Microsoft
Pulse prevents resubmission even after clearing cookies. This suggests confidential (identity linked but hidden), not fully anonymous. Critical governance question for HR and Data Privacy sign-off.
OPEN
Separate Thresholds by Question Type — Awaiting Microsoft
Can open-text responses have a threshold of 10 while closed-ended questions use a threshold of 4? Currently unconfirmed.
OPEN
Template & Question Governance Controls — Awaiting Microsoft
Can predefined Microsoft templates be selectively disabled? Can question editing by authors be restricted? Must new custom questions require admin + Data Privacy approval before publishing?

## Slide 4
Day One Scope & Success Metrics
What must be in place on go-live day, and how we will measure whether migration has succeeded
DAY ONE — NON-NEGOTIABLE FOR GO-LIVE
TEMPLATE
Barclays-Standard Templates Published
Speak Up and Team Effectiveness templates created, reviewed, and published. Predefined Microsoft templates that are not Barclays-relevant disabled or hidden.
ACCESS
Manager-Only Access Enforced
Only managers with 4+ direct reports can create and send surveys. Confirmation required from Microsoft / GTS — this is the single most critical dependency for go-live.
GOVERN
Question Governance Process Active
Any new custom question must go through admin review and Data Privacy approval before being added. Process defined, documented, and communicated to all authors.
USERS
All Eligible Managers Provisioned at Scale
Full list of managers with 4+ direct reports obtained from HR Systems. All provisioned into Pulse before launch. Only users in the Pulse database can initiate surveys.
TRAINING
Manager Training Delivered
All managers trained on how to use Pulse: template selection, distribution, reading reports, and what is and is not permitted. Training materials prepared by Colleague Listening.
OVERSIGHT
Admin Oversight & Support Model Live
Colleague Listening team active to support managers. RTB holds the platform. Admin receives notifications of all survey activity for monitoring.
SUCCESS METRICS
01
Historical Data Migrated & Preserved
All existing Qualtrics survey data exported and archived. Current templates successfully replicated to Barclays standard in Pulse.
02
Manager Access Operational at Scale
All eligible managers (4+ direct reports) successfully onboarded and able to send surveys on Day 1 without IT or admin support.
03
Threshold Reporting Working — No Manual Fixes
Reports generate automatically once response thresholds are met. Zero incidents of the race condition seen in Qualtrics.
04
Executive-Level Aggregated Reporting Available
Ability to produce a combined cross-manager summary for senior / decision-level analysis. Dependency: confirm Pulse capability or define workaround with Colleague Listening team.
05
Access Governance Verified & Signed Off
Only authorised managers can create surveys. Confirmed by Data Privacy and RTB. No unauthorised survey creation on the platform.
06
Qualtrics Fully Decommissioned by Q4 2027
All manager-led surveys operational in Pulse. Qualtrics licence terminated before December 2027 deadline.

## Slide 5
Roadmap & Path Forward
Migration timeline, key team dependencies, and the recommended way forward
Now — June 2026
Decision & Foundation
• Confirm manager-access control with GTS & Microsoft
• Resolve anonymity/confidentiality question with Data Privacy
• Confirm threshold split (open-text 10 / closed-ended 4)
• Obtain HR leadership & Culture Team sign-off to proceed
Q3 2026
Build & Configure
• Create Barclays-standard templates (Speak Up, Team Effectiveness)
• Configure governance: question approval process & admin oversight
• Develop manager training materials
• Pilot with a small manager cohort — validate access, threshold, reporting
Q4 2026 — Q3 2027
Phased Rollout
• Full manager enablement in Pulse (all eligible managers provisioned)
• Training delivered; Colleague Listening support model live
• Parallel run alongside Qualtrics until confidence is confirmed
Q4 2027
Qualtrics Decommission
• All manager-led surveys live in Pulse
• Qualtrics licence terminated before December 2027 deadline
KEY DEPENDENCIES
Microsoft / GTS
Manager-access restriction, anonymity model, template disable, threshold by question type
RTB Team
Platform ownership, bulk provisioning at go-live, ongoing admin governance
Colleague Listening
Template creation & QA, admin oversight, manager training, day-to-day support
Data Privacy
Sign-off on confidentiality model and question governance process
HR Systems
Full list of eligible managers (4+ direct reports) for Day 1 provisioning
Culture Team
Stakeholder approval, success validation, executive reporting requirements
RECOMMENDATION:
Proceed with Viva Pulse as the replacement platform. Resolve manager-access control and the anonymity/confidentiality question with Microsoft before committing to a go-live date. Single-phase enablement to follow GTS and Data Privacy alignment.