# HR Experience Project — Glint Implementation

Group-Based Sampling Approach for 59 Journeys

## Overview

The HR Experience service contains 59 journeys (each being a group of survey questions). To avoid survey fatigue, employees are pre-assigned to one of 5 groups. Each group receives a unique subset of journeys, controlled via Glint display logic using a "Group" column in the employee data feed.

## Phase 1 — Planning

| Step | Task | Details / Actions |
| --- | --- | --- |
| 1.1 | Define Journey Groups | Group 1: Journeys 1–11 · Group 2: Journeys 12–24 · Group 3: Journeys 25–36 · Group 4: Journeys 37–48 · Group 5: Journeys 49–59 |
| 1.2 | Define Cohort Criteria | Determine assignment logic based on: department type, seniority/tenure, previous survey responses, role category |
| 1.3 | Document Group Assignments | Map each cohort to its group. E.g. Tech → Group 1, Sales → Group 2, HR → Group 3, Finance → Group 4, Operations → Group 5 |

## Phase 2 — Data Preparation

| Step | Task | Details / Actions |
| --- | --- | --- |
| 2.1 | Create Reference Data Source | Build external list with: Employee ID, Name, Department, Group Assignment (1–5), Previous Activity Score |
| 2.2 | Pre-assign All Employees | Assign each employee to a group based on criteria from Step 1.2. Ensure every employee has a group value. |
| 2.3 | Validate Data Quality | Check for: missing Employee IDs, duplicate assignments, null/invalid group values, data consistency |

## Phase 3 — Glint Configuration

| Step | Task | Details / Actions |
| --- | --- | --- |
| 3.1 | Create Glint Survey | Set up the survey in Glint with all 59 journeys loaded |
| 3.2 | Add Group Column | Add "Group" as a custom attribute in the Glint data feed. Data type: Number (1–5), linked to external employee data source |
| 3.3 | Set Up Display Logic | Journey 1–11: Show if Group = 1 · Journey 12–24: Show if Group = 2 · Journey 25–36: Show if Group = 3 · Journey 37–48: Show if Group = 4 · Journey 49–59: Show if Group = 5 |
| 3.4 | Configure Question Order | Define journey ordering within each group. Can be fixed or follow a set sequence. |

## Phase 4 — Testing

| Step | Task | Details / Actions |
| --- | --- | --- |
| 4.1 | Test Each Group Path | Create test accounts for each group. Verify correct journeys appear, confirm order, check for no duplicates or missing journeys |
| 4.2 | Edge Case Testing | Test: employee with no group assignment, employee switching groups, empty/partial responses |
| 4.3 | Performance Testing | Verify: survey load time per group, completion rate tracking, data captured correctly per group |
| 4.4 | UAT with Sample Users | Have 2–3 real employees per group complete the survey. Record time-to-complete, capture feedback, log technical issues. |

## Phase 5 — Deployment

| Step | Task | Details / Actions |
| --- | --- | --- |
| 5.1 | Final Data Load | Load all employee group assignments to the Glint production environment |
| 5.2 | Deploy Survey | Activate the survey and confirm it is live for all groups |
| 5.3 | Monitor Launch | During first 24–48 hours: monitor response rates per group, check for display logic errors, confirm correct journeys are shown |

## Phase 6 — Post-Launch

| Step | Task | Details / Actions |
| --- | --- | --- |
| 6.1 | Monitor Data Quality | Daily checks: response completion rates, group distribution balance, answer quality |
| 6.2 | Support & Troubleshooting | Handle: employees seeing wrong journeys, display logic errors, data sync issues |
| 6.3 | Analysis & Reporting | Post-survey: compare results across groups, identify patterns by cohort, document learnings for next iteration |

## Key Considerations

| Consideration | Details |
| --- | --- |
| No Native Randomization | Glint does not support random sampling. The group-based display logic workaround achieves the same goal by pre-assigning cohorts. |
| Data Source Integration | Ensure the employee data feed (e.g. Active Directory or HR system) is synced with Glint before survey launch. |
| Display Logic Limits | Verify Glint's display logic supports 5 conditional branches. If not, consider reducing to 3–4 groups. |
| Employee Communication | Let employees know surveys are personalised by role. Different people will see different questions — this is by design. |
| Response Rate Impact | Shorter surveys (11–13 journeys vs. 59) are expected to improve completion rates and data quality. |
| Data Analysis | Group comparisons will require statistical adjustments since different cohorts answer different questions. |
| Maintenance | If org structure changes, group assignments must be updated. Plan for periodic data refresh cycles. |
| Fallback Plan | If display logic fails, have a fallback ready — e.g. manual group routing or skip patterns. |

## Glint Field Planning — 100 Field Limit

Glint has a maximum limit of 100 fields per survey configuration. It is critical to plan field usage carefully to stay within this limit while capturing all necessary employee attributes.

Recommended approach for Survey Grouping: Use a single Survey_Group field (values 1–5) rather than 5 separate boolean fields. This is the most efficient use of the field budget.

### Field List

| # | Field Name | Type | Category | Notes |
| --- | --- | --- | --- | --- |
| 1 | Employee_ID | Text | Identity | Primary key — must be unique |
| 2 | First_Name | Text | Identity | For personalisation |
| 3 | Last_Name | Text | Identity | For personalisation |
| 4 | Email | Text | Identity | For survey delivery |
| 5 | Status | Text | Identity | Active / Inactive / On leave |
| 6 | Country | Text | Demographics | For regional filtering |
| 7 | Location | Text | Demographics | Office / site name |
| 8 | Business_Unit | Text | Demographics | Top-level org unit |
| 9 | Department | Text | Demographics | Sub-unit within Business Unit |
| 10 | Cost_Centre | Text | Demographics | Optional — useful for finance-linked reporting |
| 11 | Job_Title | Text | Job Attributes | Role name |
| 12 | Job_Level | Text | Job Attributes | E.g. L1, L2, Senior, Lead |
| 13 | Job_Family | Text | Job Attributes | E.g. Engineering, HR, Sales |
| 14 | Employment_Type | Text | Job Attributes | Full-time, Part-time, Contract |
| 15 | Tenure_Band | Text | Job Attributes | E.g. 0–1yr, 1–3yr, 3–5yr, 5yr+ |
| 16 | Manager_ID | Text | Job Attributes | Links to Employee_ID of manager |
| 17 | Is_Manager | Boolean | Job Attributes | Yes/No — useful for manager-specific journeys |
| 18 | Survey_Group | Number | Survey Grouping | Values 1–5 — drives display logic in Glint |
| 19 | Cohort_Label | Text | Survey Grouping | Human-readable label e.g. "Tech–Senior" |
| 20–100 | TBD | — | Reserved | Available for existing / future fields |

### Field Budget Summary

| Category | Fields Used |
| --- | --- |
| Employee Identity | 5 |
| Demographics & Location | 5 |
| Job Attributes | 7 |
| Survey Grouping | 2 |
| Total Defined | 19 |
| Remaining Budget | 81 |